FORWARD DEPLOYED AI ENGINEERING

Capstone Project

# Stage Five: Product Requirements Document

Revision Log & Updated Requirements

Gurunanje Wodeyar | September 2026

Version 3.0

# Section 1: Document Control

| Field | Value |
| --- | --- |
| Version | 3.0 |
| Written by | Gurunanje Wodeyar |
| Date | 8 September 2026 |
| Status | Revised — Day 2 build findings incorporated |
| Previous versions | v1.0 (4 Sep 2026), v2.0 (7 Sep 2026) |

# Section 2: Revision Log

This section documents every issue discovered, decision changed, and deviation from the PRD during the build phase. Revisions REV-01 through REV-05 were documented in v2.0. New entries for Day 2 findings follow.

## REV-06: Pipeline Order — Classify Before Retrieve

| Field | Detail |
| --- | --- |
| Date identified | 8 September 2026 |
| Original spec | HLD specifies a 6-stage pipeline: Ingest → Classify → Retrieve → Route → Generate → Validate. Classification runs BEFORE retrieval. |
| What happened | During Day 1 build, the evaluation harness was implemented with Retrieve → Classify order (retrieval results were passed to the classifier to help decide answerable_from_docs). This deviated from the HLD design. |
| Decision | Reverted to the HLD-specified order: Classify → Retrieve. Rather than changing the architecture to compensate for classifier weakness, we improved the classifier itself. Principle: fix the component, don't rearrange the architecture. |
| PRD impact | No requirement change — the HLD was always Classify → Retrieve. This revision documents that the implementation now matches the design. FR-02 (classify) no longer depends on FR-04 (retrieve) output. |
| Risk | Low after classifier v2 improvements. 5/5 accuracy on test batch without retrieval context. The classifier uses intent-level heuristics instead of retrieval scores. |

## REV-07: Classifier v2 — Intent-Level Answerable Heuristics

| Field | Detail |
| --- | --- |
| Date identified | 8 September 2026 |
| Original spec | FR-02 specified zero-shot LLM classification with a single prompt instruction: 'true if answer likely exists in docs, false otherwise.' |
| What happened | Analysis of all 500 development tickets revealed that answerable_from_docs is strongly correlated with intent type. feature_request and unclear_request are NEVER answerable (0%). api_usage_question, data_export, rate_limit etc. are almost always answerable (>85%). Other intents fall in the 65-80% range where the deciding factor is whether docs have a PROCEDURE for that problem type vs it being a MYSTERY needing account investigation. |
| Decision | Added three-tier answerable heuristics to the classifier prompt: (1) Always false: feature_request, unclear_request. (2) Almost always true (>85%): api_usage_question, data_export, rate_limit, onboarding, billing_query, quota_or_overage, sso_configuration. (3) Mixed (65-80%): all other intents — decided by 'procedure vs mystery' framework with 7 concrete examples. |
| PRD impact | FR-02 updated: classifier now uses intent-level heuristics for answerable_from_docs. Prompt version incremented to v2.0. This resolves the classifier-retriever tension documented in REV-03 — the classifier is now accurate enough standalone. |
| Risk | Low. Heuristics derived from ground truth data. Validated on test batches. The procedure-vs-mystery framework provides clear reasoning for edge cases. |

## REV-08: Intent Disambiguation — compliance_request vs data_export

| Field | Detail |
| --- | --- |
| Date identified | 8 September 2026 |
| Original spec | FR-02 listed 22 intent categories with brief descriptions. compliance_request was 'Regulatory compliance questions' and data_export was 'Requests to export data.' |
| What happened | Ticket DEV-0003 asks to 'export access records for a compliance audit.' The classifier saw 'export' and chose data_export, ignoring the audit context. Ground truth is compliance_request. This matters because compliance_request is a must-not-auto-respond intent — misclassifying it as data_export causes an unsafe auto-response. |
| Decision | Sharpened intent descriptions: compliance_request = 'Requests driven by auditors, regulators, or compliance reviews — even if they involve exporting data. If the REASON is audit/compliance, this is compliance_request, not data_export.' data_export = 'Requests to export data for the customer's OWN operational use (not for auditors or compliance).' |
| PRD impact | FR-02 intent descriptions refined. No new requirements — this is a prompt engineering improvement within existing FR-02 scope. Directly supports FR-03 (never auto-respond to sensitive intents). |
| Risk | Low. The disambiguation is now explicit in the prompt. Validated: DEV-0003 correctly classified as compliance_request after fix. |

## REV-09: Groq Free-Tier Rate Limits (TPD)

| Field | Detail |
| --- | --- |
| Date identified | 8 September 2026 |
| Original spec | NFR-07 required operation within Groq free tier. Known limits: 30 RPM (requests per minute). The daily token limit (TPD) was not explicitly addressed. |
| What happened | A 20-ticket evaluation run hit the 200K tokens-per-day (TPD) ceiling after 6 successful tickets. 14/20 tickets failed with rate limit errors. Each ticket uses ~2K-4K tokens (classification + generation), meaning ~50-100 tickets per day is the practical maximum on the free tier. |
| Decision | The full 500-ticket evaluation (B-11) will be batched across multiple days (~100 tickets per daily reset). A 50-ticket run is scheduled for Sep 9 morning. Added 6-second inter-ticket delay and disabled OpenAI client's built-in retry (max_retries=0) to let our custom backoff handle rate limits. |
| PRD impact | NFR-07 updated: Groq free tier has a hard daily token limit (~200K TPD). Full evaluation requires batching across days. This is an operational constraint, not a functional limitation — the pipeline works correctly within the rate limit. |
| Risk | Medium. The 500-ticket run needs ~5 days of batching at free tier limits. Mitigation: upgrade to Groq paid tier if timeline is too tight, or run the largest feasible batch and extrapolate. |

## REV-10: Monitoring Implementation — Streamlit Instead of Grafana

| Field | Detail |
| --- | --- |
| Date identified | 8 September 2026 |
| Original spec | B-12 specified Prometheus metrics endpoint + Grafana dashboard with 4 panels. |
| What happened | The pipeline runs in batch mode (evaluation harness), not as a long-running service. Prometheus + Grafana are designed for real-time service monitoring, not batch analysis. Setting up Docker, Prometheus scraping, and Grafana dashboards would add significant complexity for a use case they're not designed for. |
| Decision | Built a Streamlit dashboard + CLI metrics tool instead. The dashboard reads evaluation harness output JSON files and displays: KPI cards (accuracy, error rate, throughput), per-intent accuracy breakdown with charts, routing distribution, guardrail pass rates per check, error analysis by type, and multi-run comparison. This is a better fit for batch evaluation than Prometheus. |
| PRD impact | NFR-03 (monitoring) is fulfilled with Streamlit instead of Grafana. The monitoring covers the same metrics: accuracy, latency, error rate, confidence distribution. The change is in the presentation layer, not the data collected. |
| Risk | None. Streamlit provides better interactivity for our use case (file selection, run comparison, collapsible sections) than static Grafana dashboards. |

# Section 3: Updated Requirements Summary

Updated through v3.0 with Day 2 findings.

| ID | Requirement | v1 Status | v3 Status | REV |
| --- | --- | --- | --- | --- |
| FR-01 | Ingest tickets from 4 channels | — | Unchanged | — |
| FR-02 | Classify intent, urgency, answerable | — | Updated | REV-07, 08 |
| FR-03 | Never auto-respond to 4 sensitive intents | — | Unchanged | REV-08 (supports) |
| FR-04 | Semantic retrieval with embeddings | — | Unchanged | REV-02 |
| FR-05 | Grounded generation with citations | — | Updated | REV-04 |
| FR-06 | Structured escalation context | — | Unchanged | — |
| FR-07 | Decision logging | — | Unchanged | — |
| FR-08 | Calibrated confidence scores | — | Unchanged | — |
| FR-09 | Evaluation harness --input/--output | — | Unchanged | — |
| FR-10 | Guardrail validation | — | Unchanged | — |
| FR-11 | Unattended 500-ticket run | — | Unchanged | REV-09 (note) |
| FR-12 | Route to auto_respond or escalate | — | Unchanged | REV-05 |
| NFR-03 | Monitoring and observability | — | Updated | REV-10 |
| NFR-07 | Groq free tier operation | — | Updated | REV-01, 09 |

# Section 4: Build Progress Snapshot (Days 1–2)

| Build ID | Module | Source file | Tests | Day | Status |
| --- | --- | --- | --- | --- | --- |
| B-01 | Setup | .env, requirements.txt | — | Pre | Complete |
| B-02 | Ingest | src/ingest.py | 20 tests | Pre | Complete |
| B-06 | Classify | src/classify.py | ~20 tests | 1, 2 | Complete (v2) |
| B-03 | Retrieve | src/retrieve.py | 13 tests | 1 | Complete |
| B-04 | Route | src/route.py | 18 tests | 1 | Complete |
| B-08 | Generate | src/generate.py | 31 tests | 1 | Complete |
| B-09 | Guardrails | src/guardrails.py | 30 tests | 1 | Complete |
| B-10 | Logging | src/logging_store.py | ~20 tests | 1 | Complete |
| B-05 | Eval Harness | evaluation_harness.py | — | 2 | Complete |
| B-12 | Monitoring | src/monitoring.py, src/dashboard.py | 8 tests | 2 | Complete |

Total unit tests: ~160 across all modules. Live end-to-end testing: 5-ticket batch 5/5 perfect. 20-ticket batch 7/8 intent (before fix), 8/8 answerable. Monitoring validated against both result sets.

# Section 5: Updated Assumptions

| Original assumption (v1) | Build-phase finding | Updated assumption (v3) |
| --- | --- | --- |
| Classifier and retriever will agree on answerability. | Classifier v2 with intent heuristics is accurate standalone. Retriever agreement is no longer needed. | Classifier decides answerability independently using intent-level heuristics. Pipeline order: Classify → Retrieve. |
| 200K TPD on Groq free tier is sufficient for full evaluation. | 200K TPD allows ~50-100 tickets/day. Full 500-ticket run needs batching. | Full evaluation is batched across days. Per-batch results are valid. Rate limit is operational, not functional. |
| Prometheus + Grafana for monitoring. | Batch pipeline doesn't suit real-time monitoring tools. | Streamlit dashboard for batch analysis. CLI metrics tool for automated reporting. |

# Section 6: Remaining Work

| ID | Task | Priority | Day | Status |
| --- | --- | --- | --- | --- |
| B-11 | 50-ticket + full 500-ticket evaluation | Must | 3–5 | 50-ticket run scheduled Sep 9 |
| B-13 | CI pipeline (GitHub Actions) | P2 | 3 | Pending |
| B-14 | Fairness audit | P2 | 3–4 | Pending |
| B-15 | Final report, video, submission | Must | 5–7 | Pending |

# Section 7: Open Questions (Updated from v2)

| Question | Why it matters | Owner | Status |
| --- | --- | --- | --- |
| What confidence threshold best balances auto-response volume against accuracy? | Too high = no value; too low = wrong answers. | Guru | Open — 0.80 threshold set, pending 500-ticket validation |
| Does the procedure-vs-mystery framework generalize to all intents? | Framework works on test batches but needs validation at scale. | Guru | Open — validate on 50+ ticket run |
| Can the 500-ticket run complete within the project deadline given TPD limits? | At ~100 tickets/day, full run needs 5 days. | Guru | Open — may need Groq tier upgrade or extrapolation |
| How does classifier v2 compare to v1 on the same test set? | Need to quantify the improvement from heuristics. | Guru | Open — compare after 50-ticket run |