FORWARD DEPLOYED AI ENGINEERING

Capstone Project

Stage Three: Prompt Library

Gurunanje Wodeyar | September 2026

Version 2.0

# Section 1: From Requirement to Specification

Each functional requirement from the PRD is mapped to a technical specification. This document has been updated to reflect the completed implementation of all pipeline stages.

## Specification Summary Table

| Req ID | Specification Summary | Status | Acceptance Result |
| --- | --- | --- | --- |
| FR-01 | Ingest tickets from 4 channels, normalize into StandardTicket Pydantic model | BUILT | 500/500 tickets parse. 4 channels validated. |
| FR-02 | Zero-shot LLM classification via Groq API. 22 intents, 3 urgency levels, answerable_from_docs. Intent-level answerable heuristics added in v2. | BUILT (v2) | 5/5 intent accuracy on test batch. Answerable 5/5 on test batch. |
| FR-03 | Deterministic must_not_auto_respond flag from intent. 4 flagged intents. | BUILT | 100% compliance on test batch. 2/2 flagged intents correctly routed. |
| FR-04 | Semantic search: all-MiniLM-L6-v2 embeddings in ChromaDB. 116 chunks from 29 docs. | BUILT | Retrieval returns relevant docs. 5 chunks per query. L2 distance scoring. |
| FR-05 | LLM generates grounded response with doc citations. Prompt enforces citation format. | BUILT | Every auto-response includes citations. Guardrails validate citations. |
| FR-06 | Escalation includes intent, confidence, reasoning, docs consulted. | BUILT | All escalations include structured reasoning and doc references. |
| FR-07 | SQLite decision log with per-ticket entries. Queryable audit trail. | BUILT | One row per ticket processed. All fields populated. |
| FR-08 | Confidence calibration analysis via evaluation harness output. | BUILT | Confidence scores captured. Full calibration pending 500-ticket run. |
| FR-09 | CLI accepts --input and --output arguments. No hardcoded paths. | BUILT | Tested with multiple input/output paths. |
| FR-10 | 5 guardrail checks: citation validation, URL fabrication, PII leakage, response length, automated footer. | BUILT | All 5 checks run on every auto-response. Failed responses escalated. |
| FR-11 | Full pipeline processes all tickets end-to-end. Single command. | BUILT | 5-ticket batch: 5/5 success. Full 500-ticket run pending (rate limits). |
| FR-12 | Router: 4 deterministic rules using classification results. | BUILT | Route accuracy 5/5 on latest test batch. |

# Section 2: Prompt Register

All four prompts are now documented with actual prompt text from the implemented system. PR-01 has been updated to v2.0 with significant classifier improvements.

## Prompt PR-01: Classification Prompt

| Name and purpose | Classification Prompt — classifies tickets into intent, urgency, and answerable_from_docs using zero-shot LLM inference with intent-level answerable heuristics |
| --- | --- |
| Category | Build |
| Serves requirement | FR-02 (classify intent/urgency/answerable), FR-03 (intent drives must_not_auto_respond flag) |
| Version | 2.0 |
| Model used | qwen/qwen3.8-27b via Groq API (OpenAI-compatible) |
| Inputs it expects | StandardTicket.combined_text() — concatenation of subject and body fields |
| Output format required | JSON object with 7 fields: intent (string from 22 valid values), intent_confidence (float 0-1), urgency (low/medium/high), urgency_confidence (float 0-1), answerable_from_docs (boolean), answerable_confidence (float 0-1), reasoning (string) |
| How you know it worked | 5-ticket test batch: 100% intent accuracy, 100% answerable accuracy, 100% route accuracy. Pydantic validates all outputs. Intent disambiguation (compliance_request vs data_export) confirmed working. |
| Known weaknesses | 1) Urgency may differ from ground truth when ticket tone vs business impact conflict. 2) Zero-shot — no few-shot examples yet. 3) Confidence calibration needs validation on larger sample. 4) Ticket text not wrapped in XML delimiters (prompt injection risk — mitigated by Pydantic validation). |
| Change history | v1.0 (4 Sep 2026): Initial version. v2.0 (8 Sep 2026): Added intent-level answerable heuristics based on ground truth analysis. Sharpened compliance_request vs data_export disambiguation. Added procedure-vs-mystery decision framework. Removed retrieval_result dependency — classifier works standalone matching HLD design. |

Full prompt text as used in the system

System message: "You are a precise support ticket classifier. Always respond with valid JSON only." User message: You are a support ticket classifier for CloudServe Solutions, a cloud infrastructure provider. Analyze the following support ticket and classify it. ## Valid Intents (choose exactly one): - compliance_request: Requests driven by auditors, regulators, or compliance reviews — even if they involve exporting data. If the REASON is an audit/compliance, this is compliance_request, not data_export - data_export: Requests to export or download data for the customer's OWN operational use (not for auditors or compliance) [... 20 other intents with descriptions ...] ## Answerable from Documentation: [29 doc topics listed across 10 categories] ## How to determine answerable_from_docs: - Always false: feature_request (0%), unclear_request (0%) - Almost always true (>85%): api_usage_question, data_export, rate_limit, onboarding, billing_query, quota_or_overage, sso_configuration - Mixed (65-80%): Decide based on procedure-vs-mystery framework **The deciding factor:** Does a documented PROCEDURE apply, or is this a MYSTERY requiring investigation? - TRUE: Known problem type matching a documented troubleshooting topic - FALSE: Mystery issue, something unexpectedly broke, needs account investigation [6 concrete examples provided] ## Instructions + JSON output format + Ticket text {ticket_text}

## Prompt PR-02: Response Generation Prompt

| Name and purpose | Response Generation Prompt — generates grounded customer support responses using retrieved documentation chunks |
| --- | --- |
| Category | Build |
| Serves requirement | FR-05 (generate response with citations), FR-06 (escalation context) |
| Version | 1.0 |
| Model used | qwen/qwen3.8-27b via Groq API (OpenAI-compatible) |
| Inputs it expects | Ticket subject, body, channel, customer_tier, classification intent/urgency, retrieved documentation chunks formatted as context block |
| Output format required | Plain text response with [DOC-ID] citations inline. Ends with automated response footer. |
| How you know it worked | Generated responses cite real doc IDs from retrieved set. Guardrail citation_validation confirms 100% of cited docs exist in retrieved chunks. Response length within 50-3000 chars. |
| Known weaknesses | 1) Occasionally cites docs not in retrieved set (caught by guardrail citation_validation — response is escalated). 2) Response quality depends on retrieval relevance. 3) Cannot handle multi-topic tickets well. |
| Change history | v1.0 (7 Sep 2026): Initial version. Tested on auto-respond tickets in dev set. |

Full prompt text as used in the system

You are a helpful customer support agent for CloudServe Solutions, a cloud infrastructure provider. Draft a response to the following support ticket using ONLY the documentation provided below. ## Rules: 1. ONLY use information from the provided documentation chunks. Do NOT use any other knowledge. 2. If the documentation does not contain enough information, say so honestly and suggest the ticket will be reviewed by a specialist. 3. Cite your sources using the format [doc_id] (e.g., [DOC-AUTH-001]) after any claim from a specific document. 4. Be professional, empathetic, and concise. Use the customer's name if available. 5. Address the specific issue described in the ticket, not generic advice. 6. Include concrete steps the customer can take (numbered list if multiple steps). 7. End with an offer to help further. 8. Flag that this is an automated response at the end. ## Customer Ticket: <ticket> Subject: {subject} Body: {body} Channel: {channel} Customer Tier: {customer_tier} </ticket> ## Classification: Intent: {intent} Urgency: {urgency} ## Retrieved Documentation (use ONLY these as sources): {context_block} ## Response Format: Write ONLY the response text. Start with greeting. End with automated response footer.

## Prompt PR-03: Guardrail Validation (Rule-Based)

| Name and purpose | Guardrail Validation — 5 rule-based checks on every generated response before delivery. NOT a prompt — implemented as deterministic Python code. |
| --- | --- |
| Category | Build |
| Serves requirement | FR-10 (validate every response before delivery) |
| Version | 1.0 |
| Implementation | Rule-based Python code in src/guardrails.py (no LLM call) |
| Inputs it expects | Generated response text, list of retrieved doc IDs, original ticket |
| Output format | GuardrailResult: passed (boolean), checks (array of {name, passed, reason, severity}), failed_checks, warnings, recommendation |
| How you know it worked | 5/5 guardrail pass rate on clean responses. Citation validation caught hallucinated doc IDs in DEV-0008, DEV-0009 during earlier testing — those responses were correctly escalated instead of sent. |
| The 5 checks | 1) citation_validation: Every [DOC-xxx] citation must exist in the retrieved chunk set. 2) no_fabricated_urls: No URLs in response text. 3) no_pii_leakage: No email/phone/SSN patterns in response. 4) response_length: Response between 50-3000 chars. 5) automated_footer: Response ends with automated response disclaimer. |
| Known weaknesses | 1) PII check uses regex patterns — could miss novel PII formats. 2) No semantic check for hallucinated facts that don't involve citations. 3) URL check is simple pattern match — could be expanded. |
| Change history | v1.0 (7 Sep 2026): All 5 checks implemented and tested. |

Note: PR-03 is NOT a prompt — it is deterministic rule-based validation code. The decision to use rules instead of an LLM for guardrails was deliberate: guardrails must be deterministic, fast, and not subject to the same failure modes as the generation they are validating. An LLM-based guardrail could hallucinate the same way as the generator.

## Prompt PR-04: Evaluation Quality Assessment

| Name and purpose | Evaluation Answer Quality — judges response quality by comparing against ground truth. Currently implemented as structured metric comparison in evaluation harness, not as a separate LLM prompt. |
| --- | --- |
| Category | Evaluation |
| Serves requirement | FR-08 (confidence calibration), FR-05 (response accuracy measurement) |
| Version | 1.0 |
| Implementation | Evaluation harness compares predictions against ground truth labels: intent accuracy, route accuracy, answerable accuracy, must_not_auto_respond compliance. Outputs structured JSON with per-ticket results. |
| Inputs it expects | Pipeline output (predictions, route, generation, guardrails) + ground truth labels from development tickets |
| Output format | JSON with metadata (success/error counts, throughput) + per-ticket results with predictions vs ground truth |
| How you know it worked | 5-ticket test: 100% intent, 100% route, 100% answerable accuracy. 8-ticket sample from 20-ticket run: 7/8 intent (87.5%), 7/8 route (87.5%), 8/8 answerable (100%). |
| Known weaknesses | 1) Response quality (text quality, helpfulness) not yet scored — only structural metrics. 2) LLM-as-judge for response quality could be added as enhancement. 3) Calibration analysis needs full 500-ticket run. |
| Change history | v1.0 (8 Sep 2026): Implemented as structured comparison in evaluation_harness.py. |

# Section 3: Prompt Quality Checklist

Each build prompt is assessed against six quality criteria. Updated for v2.0 of the classification prompt.

| Check | Assessment for PR-01 v2.0 (Classification) | Verdict |
| --- | --- | --- |
| Does it state the role and task separately? | Yes. System message: 'precise support ticket classifier'. User message: 'Analyze the following support ticket and classify it.' Clean separation. | PASS |
| Are the inputs clearly delimited? | Ticket text injected under '## Ticket to classify:' heading. Not wrapped in XML tags — prompt injection risk exists but mitigated by Pydantic validation rejecting any non-standard output. | ACCEPTABLE (risk mitigated) |
| Is the output format specified exactly? | JSON schema with 7 named fields, types, and value ranges. Double-brace escaping in Python f-string. Pydantic validates all outputs. | PASS |
| Does it say what to do when uncertain? | 'unclear_request' intent exists. Answerable heuristics include explicit guidance for edge cases. Procedure-vs-mystery framework gives clear decision rules. | PASS (improved in v2) |
| Are examples representative? | Zero-shot for intent classification. But v2.0 adds 7 concrete examples for answerable_from_docs decisions covering the key confusable patterns. | PASS (improved in v2) |
| Does it forbid what must never happen? | 'Respond with ONLY valid JSON' forbids extra text. Pydantic catches invalid intents, out-of-range confidence scores. Intent descriptions disambiguate confusable pairs. | PASS |

# Section 4: Traceability Check

All 12 functional requirements now have implementations, associated prompts, and test evidence. Updated 8 September 2026.

| Req ID | Specification | Prompts | Test Evidence | Status |
| --- | --- | --- | --- | --- |
| FR-01 | src/ingest.py | None (rule-based) | 500/500 tickets parse | COMPLETE |
| FR-02 | src/classify.py | PR-01 v2.0 | 5/5 intent, 8/8 answerable | COMPLETE |
| FR-03 | src/classify.py | PR-01 (model_validator) | 2/2 must-not-auto | COMPLETE |
| FR-04 | src/retrieve.py | None (embeddings) | 116 chunks, 29 docs indexed | COMPLETE |
| FR-05 | src/generate.py | PR-02 v1.0 | Citations verified by guardrails | COMPLETE |
| FR-06 | src/route.py | None (rule-based) | Escalations include context | COMPLETE |
| FR-07 | src/logging_store.py | None (SQLite) | Rows logged per ticket | COMPLETE |
| FR-08 | evaluation_harness.py | PR-04 (harness) | Pending 500-ticket run | IN PROGRESS |
| FR-09 | evaluation_harness.py | None (argparse) | --input/--output tested | COMPLETE |
| FR-10 | src/guardrails.py | PR-03 (rule-based) | 5/5 checks pass on clean | COMPLETE |
| FR-11 | evaluation_harness.py | None (orchestration) | 5/5 end-to-end success | COMPLETE |
| FR-12 | src/route.py | None (4 rules) | 5/5 route accuracy | COMPLETE |

Traceability status: 11 of 12 requirements are fully implemented and tested. FR-08 (confidence calibration) requires the full 500-ticket evaluation run, which is pending due to Groq free-tier rate limits (200K TPD). A 50-ticket run is scheduled for 9 September 2026.