CloudServe Solutions

Intelligent Support System

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Effort Log

FDE Capstone Project

Gurunanje  Wodeyar

Sprint Window: September 2 – September 15, 2026

Total Effort: 84+ hours

# 1. Project Overview

This effort log documents the daily work, decisions, and blockers encountered while building the CloudServe Intelligent Support System for the FDE Capstone Project. The system is an AI-powered customer support pipeline that automatically classifies, retrieves relevant documentation, and generates cited responses for support tickets.

The project was executed solo over a 14-day sprint (September 2–15, 2026). Total effort invested is 84+ hours across discovery, requirements, architecture, implementation, testing, evaluation, monitoring, and documentation.

## 1.1 Capacity and Actuals

| Period | Planned Hours | Actual Hours | Notes |
| --- | --- | --- | --- |
| Week 1 (Sep 2–6) | ~30 | 25 | Discovery + requirements + core modules |
| Week 2 (Sep 7–13) | ~50 | 48 | Full build, evaluation, monitoring, docs |
| Week 3 (Sep 14–15) | ~10 | 11 | Eval run attempt + report expansion + submission |
| Total | ~90 | 84+ | Solo developer, full-time focus |

# 2. Daily Effort Log

## Day 1: Sep 2 (Tue)

Hours: 4    |    Backlog items: B-01

Work completed: Initial project scaffold: config module, pipeline stubs, data directory with 500 dev tickets + 80 validation tickets, CI workflow file, evaluation harness entry point. Set up Python 3.10+ venv, installed all dependencies (langchain, chromadb, groq, pydantic, fastapi).

Commits: 23c0bb3 — Initial project scaffold

Blockers: None

## Day 2: Sep 3 (Wed)

Hours: 5    |    Backlog items: B-02

Work completed: Built ingest module (src/ingest.py): Pydantic-based ticket normalisation for all 4 channels (email, chat, phone, portal). StandardTicket model with ground-truth label separation. Wrote 20 unit tests covering channel normalisation, missing fields, edge cases. All tests passing.

Commits: d8166fb — Implement ingest module with Pydantic validation

Blockers: None

## Day 3: Sep 4 (Thu)

Hours: 6    |    Backlog items: B-06 (partial)

Work completed: Stage 1 Discovery Workbook completed and submitted. Began data analysis script for ticket distribution across channels, intents, and urgency levels.

Commits: f5570c5 — Add Stage 1 Discovery Workbook and data analysis script

Blockers: None

## Day 4: Sep 5 (Fri)

Hours: 8    |    Backlog items: B-06

Work completed: Stage 2 PRD v1 written. Built classifier module (src/classify.py): LLM-based intent classification (22 categories) + urgency (low/medium/high) with confidence scores. Structured JSON output parsing. 20 unit tests with mocked LLM. Initial evaluation on 22-ticket sample — 86.4% intent accuracy. Stage 3 Prompt Library workbook v1 with classification prompt (PR-01).

Commits: e4e8c33 — Add Stage 2 PRD, classify module, tests; 7ea8269 — Add Stage 3 Prompt Library v1

Blockers: None

## Day 5: Sep 6 (Sat)

Hours: 2    |    Backlog items: —

Work completed: PRD revision: Groq model llama-3.1-8b-instant became unavailable on free tier. Researched alternatives, switched to qwen/qwen3.8-27b. Made model configurable via .env (GROQ_MODEL). Documented as REV-01 in PRD v2.

Commits: (work folded into Sep 7 commit)

Blockers: REV-01: LLM model unavailability on Groq free tier. Resolved by switching model.

## Day 6: Sep 7 (Sun)

Hours: 10    |    Backlog items: B-03, B-04, B-05, B-07, B-08, B-09, B-10

Work completed: Major build day — completed 7 backlog items. Retrieval module (src/retrieve.py): document chunking for 29 articles, Chroma vector store with all-MiniLM-L6-v2 embeddings, semantic search with relevance scoring. 13 tests. Route module (src/route.py): threshold-based routing with MNR rules for 4 protected intents, confidence threshold at 0.80. 18 tests. Generation module (src/generate.py): LLM-based cited answer generation. 26 tests. Guardrails module (src/guardrails.py): 5 validation checks (citation, URLs, PII, length, footer). 34 tests. Pipeline orchestration (src/pipeline.py): LangGraph StateGraph with conditional edges. Decision logging (src/logging_store.py): SQLite-backed decision log with 14-field schema. 13 tests. PRD v2 committed.

Commits: ad03809 — Retrieve + Route; dc0d575 — Generate; 1aeb90a — Guardrails; ff59ff0 — Decision logging; b7e966f — PRD v2

Blockers: ChromaDB version incompatibility (REV-02) — resolved with broad exception catch in test cleanup.

## Day 7: Sep 8 (Mon)

Hours: 8    |    Backlog items: B-11, B-12

Work completed: Evaluation harness (evaluation_harness.py): full pipeline execution for batch ticket processing with error isolation (NFR-02), exponential backoff for rate limits, progress logging. Ran first dev batch evaluation. Classifier v2: improved intent classification with heuristics and procedure-vs-mystery framework. Monitoring module (src/monitoring.py): metrics computation from evaluation JSON. Streamlit dashboard (legacy, later replaced). Commands reference doc.

Commits: 85e7dec — Classifier v2; cc9e75b — Monitoring, dashboard, commands

Blockers: Rate limiting on Groq free tier — evaluation runs slow (~1 ticket/min). Backoff logic added.

## Day 8: Sep 9 (Tue)

Hours: 7    |    Backlog items: B-13, B-14

Work completed: GitHub Actions CI pipeline (.github/workflows/ci.yml): runs full 157-test suite on every push. Fairness audit module (src/fairness_audit.py): bias detection across customer tiers for routing and response quality. Code quality: fixed all lint/format issues across the codebase. Stage 4 Sprint Plan v1 and Stage 5 PRD v2 documents written and submitted.

Commits: 29586b5 — Stage 4 + Stage 5 docs; 2fe489d — CI pipeline, fairness audit, lint fixes

Blockers: None

## Day 9: Sep 10 (Wed)

Hours: 8    |    Backlog items: B-11 (continued)

Work completed: Ran full validation set (80 tickets) through evaluation harness — 57/80 succeeded, 23 lost to rate limits (429 errors). Added OpenRouter as primary LLM provider alongside Groq fallback. Updated config module for dual-provider support. Prompt registry (prompts/README.md) with full traceability. README.md rewrite for actual tech stack (LangChain + LangGraph, OpenRouter, correct commands). Analysed validation results: 96.5% intent, 73.7% route, 40.4% urgency, 100% MNR.

Commits: be76616 — Prompt registry, README update

Blockers: Rate limits: 23/80 validation tickets lost to 429 errors despite backoff. Free tier constraint.

## Day 10: Sep 11 (Thu)

Hours: 9    |    Backlog items: B-12 (enhanced), B-15 (partial)

Work completed: Migrated monitoring from Streamlit to Prometheus + Grafana. Created docker-compose.monitoring.yml, Prometheus scrape config (2s interval), 3 alert rules (error rate >10%, guardrail failures >20%, rate limit spikes). Full Prometheus client instrumentation in src/metrics.py (Counters, Histograms, Gauges for all pipeline stages). FastAPI /metrics endpoint. Grafana with pre-provisioned dashboard. Enhanced monitoring.py with 4 new metric functions: latency percentiles, retrieval quality, confidence calibration (ECE), per-intent precision/recall/F1. Improved urgency classification prompt with detailed criteria, examples, and anti-pattern guidance. README updated for monitoring stack. Evaluation report (12-page DOCX) written.

Commits: 2b743bd — README for Prometheus + Grafana; 3e0cc26 — Evaluation report

Blockers: None

## Day 11: Sep 12–13

Hours: 6    |    Backlog items: —

Work completed: Prompt tuning iterations. Test maintenance. Documentation review and cleanup.

Commits: (incremental)

Blockers: None

## Day 12: Sep 14 (Sun)

Hours: 6    |    Backlog items: B-15

Work completed: Attempted full 500-ticket evaluation run with rate-limit breaks. Hit Groq daily token limit (200K TPD) at ticket ~155 after ~4 hours. OpenRouter also rate-limited. Stopped evaluation run. Effort log created as 8-page DOCX with full daily entries, backlog completion, blockers, and lessons learned. Evaluation report (12-page initial version) committed to docs/.

Commits: Effort log + evaluation report committed to docs/

Blockers: Groq 200K TPD daily cap — hard limit, not burstable. Cannot complete 500-ticket run on free tier in a single day.

## Day 13: Sep 15 (Mon)

Hours: 5    |    Backlog items: B-15

Work completed: Expanded evaluation report from 12 to 35 pages using all available evaluation data (120 dev-500 + 36 dev-50 + 20 dev-20 + 57 validation = 233 total tickets). Added per-intent P/R/F1 tables, urgency confusion matrices for both runs, detailed routing error analysis with root-cause (answerability under-prediction), retrieval relevance score analysis, guardrail per-check breakdown, confidence calibration (ECE = 0.0053), 3 sample ticket walkthroughs, cross-run consistency table, and two appendices (validation per-intent results, validation route errors). Updated effort log with Sep 14-15 entries. Final submission packaging.

Commits: Final evaluation report + effort log update

Blockers: None — submission day

# 3. Backlog Item Completion

Status of all backlog items from the Sprint Plan (Stage 4):

| ID | Item | Est. | Actual | Status | Day |
| --- | --- | --- | --- | --- | --- |
| B-01 | Environment + dependency setup | 2h | 2h | Done | Sep 2 |
| B-02 | Data loading + normalisation (Ingest) | 4h | 5h | Done | Sep 3 |
| B-03 | Document chunking + embedding | 4h | 3h | Done | Sep 7 |
| B-04 | Vector store + retrieval (Retrieve) | 4h | 3h | Done | Sep 7 |
| B-05 | Pipeline orchestration (LangGraph) | 5h | 4h | Done | Sep 7 |
| B-06 | Intent + urgency classifier | 6h | 8h | Done | Sep 4–5 |
| B-07 | Routing logic | 3h | 2h | Done | Sep 7 |
| B-08 | Answer generation with citations | 5h | 3h | Done | Sep 7 |
| B-09 | Guardrails module (5 checks) | 4h | 3h | Done | Sep 7 |
| B-10 | Decision logging (SQLite) | 3h | 2h | Done | Sep 7 |
| B-11 | Evaluation harness (FR-09) | 4h | 6h | Done | Sep 8–10 |
| B-12 | Monitoring + observability | 2h | 8h | Done | Sep 8–11 |
| B-13 | CI pipeline (GitHub Actions) | 2h | 2h | Done | Sep 9 |
| B-14 | Fairness audit | 3h | 3h | Done | Sep 9 |
| B-15 | Report, video, submission | 6h | In progress | In progress | Sep 11–15 |

Estimate accuracy: The original estimate for remaining work was 45 hours. Actual effort was approximately 84+ hours including discovery, requirements phases, and scope expansion (Prometheus + Grafana migration, enhanced monitoring metrics, multiple evaluation runs). The monitoring module (B-12) required significantly more effort than estimated due to the migration from Streamlit to a production-grade Prometheus + Grafana stack.

# 4. Blockers and Resolutions

| Date | Blocker | Impact | Resolution | Time Lost |
| --- | --- | --- | --- | --- |
| Sep 6 | Groq model (llama-3.1-8b-instant) unavailable on free tier | Classification and generation blocked | Switched to qwen/qwen3.8-27b; made model configurable via .env | ~2h |
| Sep 7 | ChromaDB version incompatibility (delete_collection raises different exceptions) | Test cleanup failed across environments | Broad exception catch for test cleanup only (not production) | <1h |
| Sep 8–10 | Rate limiting (429) on free-tier LLM providers | 23/80 validation tickets lost; slow eval runs (~1 ticket/min) | Added exponential backoff; added OpenRouter as secondary provider | ~4h |
| Sep 11 | Git CRLF warnings + data/lock permission denied | git add failed | Added data/lock to .gitignore; configured core.autocrlf | <0.5h |
| Sep 14 | Groq daily token cap (200K TPD) hit at ticket ~155/500 | Cannot complete 500-ticket run in a single day on free tier | Used existing 120-result run from Sep 8 + 57-result validation run for report | ~4h |

# 5. Key Technical Decisions

- LangGraph over simple sequential pipeline: StateGraph with conditional edges allows escalated tickets to skip generate+validate stages. Adds architectural clarity and matches the real-world branching logic.

- Dual LLM provider (OpenRouter + Groq): After Groq's model availability issues, added OpenRouter as primary with Groq as fallback. Both use Llama 3.1 8B to keep results comparable.

- Chroma over FAISS: LangChain's Chroma integration is simpler for the 29-document knowledge base. FAISS would be overkill and harder to debug.

- Prometheus + Grafana over Streamlit: Initially built a Streamlit dashboard but migrated to Prometheus + Grafana for production-grade observability. The /metrics endpoint integrates with industry-standard tooling.

- 5 guardrail checks with blocking semantics: Any single check failure blocks the response. This is intentionally conservative — false negatives (sending a bad response) are worse than false positives (escalating an answerable ticket).

- Urgency prompt rewrite over model change: Urgency accuracy is low (30–40%), but the fix is better prompt engineering, not a different model. The classifier works well for intent; urgency needs more granular criteria.

- SQLite for decision log: Lightweight, zero-config, and sufficient for the audit trail. Every pipeline decision is logged with 14 fields for post-hoc analysis.

# 6. Lessons Learned

- Free-tier rate limits dominate evaluation time: The 23/80 validation failure rate was the biggest friction point. Building the backoff logic early and planning runs with breaks would have saved time.

- Urgency is fundamentally harder than intent: Intent has clear lexical signals; urgency requires understanding business impact, which the LLM interprets through topic keywords instead. This was not obvious from the PRD.

- Test-driven development paid off: 157 tests caught regressions immediately when changing the classifier prompt, switching LLM providers, or refactoring the pipeline. The investment in mocking LangChain calls was worth it.

- Monitoring scope expanded significantly: What started as 'add basic metrics' grew into full Prometheus instrumentation, Grafana dashboards, alert rules, and an enhanced offline metrics module. This was the right call for production-readiness but consumed 4x the estimated time.

- Start evaluation runs early: Each 500-ticket run takes 8+ hours on a free tier. Starting the first full run on Day 4 (as planned) was critical — it revealed the urgency problem and rate-limit constraints while there was still time to address them.