FORWARD DEPLOYED AI ENGINEERING

Capstone Project

Stage Five: Product Requirements Document

Revision Log & Updated Requirements

Gurunanje Wodeyar | September 2026

Version 2.0

# Section 1: Document Control

| Version | 2.0 |
| --- | --- |
| Written by | Gurunanje Wodeyar |
| Date | 7 September 2026 |
| Status | Revised — build-phase findings incorporated |
| Previous version | 1.0 (4 September 2026) |
| Approved by | — |

# Section 2: Revision Log

This section documents every issue discovered, decision changed, and deviation from the original PRD during the build phase (Days 1–3 of the sprint). Each entry includes the date it was identified, the original specification, what actually happened, and how the PRD has been updated to reflect reality.

## REV-01: LLM Model Change

| Date identified | 6 September 2026 |
| --- | --- |
| Original spec | NFR-07 specified Groq free tier with llama-3.1-8b-instant as the LLM for classification and generation. |
| What happened | The llama-3.1-8b-instant model became unavailable on Groq's free tier during the build phase. API calls returned model-not-found errors, blocking both the classifier and generator modules. |
| Decision | Switched to qwen/qwen3.8-27b, which is available on Groq's free tier. This is a larger model (27B vs 8B parameters), which may improve classification accuracy but uses more tokens per request. |
| PRD impact | NFR-07 updated: the requirement is that the system operates within the Groq free tier, not that it uses a specific model. The model name is now a configuration variable (GROQ_MODEL in .env), not a hardcoded assumption. |
| Risk | Low. The larger model is expected to perform at least as well. The .env-based configuration means switching models requires no code changes. |

## REV-02: ChromaDB Version Incompatibility

| Date identified | 5 September 2026 |
| --- | --- |
| Original spec | FR-04 specified semantic retrieval using embeddings. The implementation chose ChromaDB as the vector store with the all-MiniLM-L6-v2 embedding model. |
| What happened | ChromaDB's delete_collection() method raises different exception types across versions (ValueError in some, InvalidCollectionException in others). The test suite's collection cleanup broke when switching between environments. |
| Decision | Changed the exception handler to use a broad 'except Exception' catch for collection deletion during test cleanup. This is acceptable because the operation is idempotent — deleting a non-existent collection is a no-op. |
| PRD impact | No requirement change. This is an implementation detail that does not affect any functional or non-functional requirement. Documented here for auditability. |
| Risk | Negligible. The broad catch is limited to test cleanup code, not production logic. Production code creates and queries collections — it never deletes them. |

## REV-03: Classifier–Retriever Tension

| Date identified | 6 September 2026 |
| --- | --- |
| Original spec | FR-02 (classification) and FR-04 (retrieval) were designed as independent stages. The classifier's answerable_from_docs prediction was expected to align with the retriever's ability to find relevant documentation. |
| What happened | During live testing, the classifier predicted answerable_from_docs=False for ticket DEV-001 (a deployment failure about Docker container health checks), but the retriever found relevant documentation with a relevance score of 0.61. The two stages disagreed. |
| Decision | This is correct behavior by design. The classifier is deliberately conservative — when it is uncertain whether documentation covers a topic, it says 'no' and the ticket escalates. This is safer than saying 'yes' and generating a response from marginally relevant docs. The router uses the classifier's judgment, not the retriever's score, as the primary signal. |
| PRD impact | Added to Section 7 (Assumptions): the classifier and retriever may disagree on borderline cases; the system favors the classifier's conservative judgment. This is a feature, not a bug — it reduces false-positive auto-responses at the cost of a slightly higher escalation rate. |
| Risk | Medium. If the tension is too frequent, escalation rate may exceed the 30% target. The evaluation harness will measure this. Mitigation: tune the classifier prompt or add retrieval-score-based override in a future iteration. |

## REV-04: Prompt Library Evolution (PR-02)

| Date identified | 6 September 2026 |
| --- | --- |
| Original spec | The Prompt Library v1 (Stage 3) defined PR-01 (classifier prompt) and outlined PR-02 (generation prompt) as a placeholder. The generation prompt needed to be built during the implementation phase. |
| What happened | PR-02 was fully implemented with: (1) XML-delimited ticket context using <ticket> tags, (2) classification context including intent, urgency, and confidence, (3) retrieved documentation blocks formatted with doc_id, title, section, and relevance score, (4) explicit rules for grounded generation — cite using [DOC-ID] format, never fabricate information, say "I don't have enough information" when docs are insufficient, (5) automated response footer requirement. |
| Decision | The prompt is stored as a constant GENERATION_PROMPT in src/generate.py with a versioned prompt_version field for traceability. Temperature set to 0.3 (creative but controlled). Max tokens: 1000. |
| PRD impact | FR-05 (grounded generation) is now fully specified with concrete citation format and grounding rules. The Prompt Library v2 should be updated to include the final PR-02 text. |
| Risk | Low. The prompt has been tested in live pipeline runs and produces grounded, cited responses. |

## REV-05: Routing Split Observation

| Date identified | 6 September 2026 |
| --- | --- |
| Original spec | FR-12 specified expected routing: ~311 auto_respond, ~189 escalate out of 500 tickets. The escalation rate target was < 30% (Section 8). |
| What happened | Initial live testing on individual tickets shows the routing logic works correctly: 4 priority rules fire in order (must-not-auto-respond intents first, then low confidence, then not-answerable-from-docs, then all-checks-passed). However, the conservative classifier (REV-03) may push the escalation rate above the 30% target when processing the full 500-ticket set. |
| Decision | The routing logic is correct as designed. The actual escalation rate will be measured during the full unattended run (B-11). If the rate exceeds 30%, the mitigation path is to tune the classifier's answerable_from_docs threshold or add few-shot examples — not to change the routing rules. |
| PRD impact | No change to FR-12. The 30% target remains. The evaluation harness will report the actual rate. Added note to Section 9 (Open Questions): the confidence threshold and answerable_from_docs calibration may need tuning after the first full run. |
| Risk | Medium. If escalation rate exceeds 40%, the system's value proposition weakens — it would be escalating too many tickets that it could safely auto-respond to. The evaluation harness will provide the data to make tuning decisions. |

# Section 3: Updated Requirements Summary

The following table summarizes which requirements were affected by build-phase findings and which remain unchanged.

| ID | Requirement | Status in v2 | REV reference |
| --- | --- | --- | --- |
| FR-01 | Ingest tickets from 4 channels | Unchanged | — |
| FR-02 | Classify by intent, urgency, answerable | Unchanged | REV-03 (note) |
| FR-03 | Never auto-respond to 4 sensitive intents | Unchanged | — |
| FR-04 | Semantic retrieval with embeddings | Unchanged | REV-02 (impl) |
| FR-05 | Grounded generation with citations | Updated | REV-04 |
| FR-06 | Structured escalation context | Unchanged | — |
| FR-07 | Decision logging | Unchanged | — |
| FR-08 | Calibrated confidence scores | Unchanged | — |
| FR-09 | Evaluation harness --input/--output | Unchanged | — |
| FR-10 | Guardrail validation | Unchanged | — |
| FR-11 | Unattended 500-ticket run | Unchanged | — |
| FR-12 | Route to auto_respond or escalate | Unchanged | REV-05 (note) |
| NFR-01 | Latency < 30s per ticket | Unchanged | — |
| NFR-02 | No pipeline crashes | Unchanged | — |
| NFR-03 | Accuracy targets | Unchanged | — |
| NFR-04 | Privacy — no PII in APIs | Unchanged | — |
| NFR-05 | Auditability | Unchanged | — |
| NFR-06 | Fairness across tiers | Unchanged | — |
| NFR-07 | Groq free tier operation | Updated | REV-01 |

# Section 4: Build Progress Snapshot (Days 1–3)

This section provides a snapshot of what has been built and tested as of the PRD revision date. It serves as evidence that the revision log entries are grounded in actual implementation experience.

## Modules Completed

| Build ID | Module | Source file | Tests | Status |
| --- | --- | --- | --- | --- |
| B-01 | Ingest | src/ingest.py | — | Complete |
| B-02 | Classify | src/classify.py | 20 tests | Complete |
| B-03 | Retrieve | src/retrieve.py | 13 tests | Complete |
| B-04 | Route | src/route.py | 18 tests | Complete |
| B-08 | Generate | src/generate.py | 31 tests | Complete |
| B-09 | Guardrails | src/guardrails.py | 30 tests | Complete |
| B-10 | Decision Logging | src/logging_store.py | ~20 tests | Complete |

## Test Coverage Summary

Total unit tests: ~132 across all modules. All tests pass. Test categories include: input validation, edge cases, error handling, mock LLM interactions, database operations, and guardrail checks.

Live end-to-end testing: Full 6-stage pipeline tested with real ticket data. Pipeline runs from ingest through decision logging without errors.

# Section 5: Updated Assumptions

The following assumptions from PRD v1 have been updated based on build-phase findings:

| Original assumption (v1) | Build-phase finding | Updated assumption (v2) |
| --- | --- | --- |
| Groq free tier provides sufficient throughput with llama-3.1-8b-instant. | llama-3.1-8b-instant became unavailable. Switched to qwen/qwen3.8-27b. | Groq free tier provides sufficient throughput. The specific model is a configuration variable, not a fixed assumption. |
| Zero-shot LLM classification is accurate enough for 22 intents. | Classification works but is conservative on answerable_from_docs prediction. | Zero-shot classification is accurate for intent but may be conservative on answerability. The system favors false negatives (escalate) over false positives (wrong auto-response). |
| Classifier and retriever will agree on whether a ticket is answerable. | They can disagree: classifier says not answerable, retriever finds relevant docs. | Classifier and retriever may disagree on borderline cases. The system trusts the classifier's conservative judgment as the routing signal. |

# Section 6: Remaining Work

The following items from the sprint plan are still pending and will be addressed in Days 4–7:

| Build ID | Task | Priority | Day | Status |
| --- | --- | --- | --- | --- |
| B-05 | Evaluation harness (--input/--output) | Must | Day 4 | Pending |
| B-11 | First full unattended run (THE GATE) | Must | Day 4 | Pending |
| B-12 | Monitoring dashboards | P2 | Day 5 | Pending |
| B-13 | CI pipeline | P2 | Day 5 | Pending |
| B-14 | Fairness audit | P2 | Day 6 | Pending |
| B-15 | Final report, video, submission | Must | Day 7 | Pending |

# Section 7: Open Questions (Updated from v1)

| Question | Why it matters | Owner | Status |
| --- | --- | --- | --- |
| What confidence threshold best balances auto-response volume against accuracy? | Too high = no value; too low = wrong answers reach customers. | Guru | Open — resolve after evaluation harness run (Day 4) |
| Does the vocabulary gap affect some intents more than others? | Retrieval accuracy may vary by intent if vocabulary gaps differ. | Guru | Open — resolve during retrieval evaluation |
| How should the system handle tickets spanning multiple intents? | Classifier picks one intent; if wrong, response misses half the question. | Guru | Open — check misclassified tickets for multi-intent patterns |
| How frequently do classifier and retriever disagree on answerability? (NEW) | If tension is too frequent, escalation rate exceeds 30% target (REV-03). | Guru | Open — measure during full 500-ticket run |
| Does qwen/qwen3.8-27b perform differently from llama-3.1-8b-instant? (NEW) | Model change (REV-01) could affect accuracy, latency, and token usage. | Guru | Open — compare evaluation results against baseline |